CS2S567 Professional Practice and Employability:
Team Based Software Development Workshop

Team Portfolio

By
Jessica Fealy, 18024092
Ben Harrison

Team Number	2
Team Task	Create a PIM system
Team Members	Jessica Fealy / Ben Harrison / Komal / Harry / Ed

# Contents

Weeks 1 & 2	Project Setup
Author: Jessica / 18024092	Team	Own
Activities undertaken	Discussions about how the user interface should look and who should have access to the system / During the first week I was assigned with being team leader for the first 4 weeks of the project. During these weeks I assigned work to the other team members. / As a team we also discussed setting up Trello, GitHub and Discord to use for team management and communications / Discussed a time where all team members can meet weekly
Outcome of QA activities	While discussing the requirements of the GUI, we noticed a lack of knowledge in python that required further research / Every Monday at 1pm all team members meet on Discord to discuss their progress
Activities resulting from QA process	Ben created a Trello and Github adding all members to the respective platforms. / We all had a weekly plan meeting: / Appendix 1 - Discord creation / Appendix 2 – Team Meeting / Appendix 3 – Teamwork assignments / Appendix 4 – Trello board
Personal QA development
Evidence of own activities

Weeks 3	Project Setup
Author: Jessica / 18024092	Team	Own
Activities undertaken	Members of the team researched implementation of TKinter and SQLite. The LESPI has been written in full and progress has been made on the Quality Assurance Documents / Ben has been trying ways to build forms and features of these forms. / Ed has been researched various methods used in TKinter, and how to make menus / Komal has been watching videos on how to use SQLite and how to implement with a GUI / Harry has been looking at flowcharts waiting for the quality assurance, he has also been researching
Outcome of QA activities	Many team members are gaining a more fundermental understanding how to use python and Tkinter.
Activities resulting from QA process
Personal QA development
Evidence of own activities	For all to continue working on myprogramminglab and to continue with research / Appendix 5 – work assigned

Weeks 4	Project Setup
Author: Jessica / 18024092	Team	Own
Activities undertaken	Week meeting commenced 2pm 9th Nov. Ben was absent due to personal reasons which he informed us of before the meeting. During the week each member has been doing their assigned work from the previous meeting, and each was assigned different work to complete for the following week. Ben was also assigned to be the new team leader from the 16rd Nov. Harry has written the first draft of the quality assurance document
Outcome of QA activities	All team member have more understanding of what is expected for the slide shows and how far along the process each member is / Trello board updated
Activities resulting from QA process	Ed and Harry were assigned to complete the Database and design sections of the QA doc. / Jessica and Komal were assigned to work together to complete the flowchart / Ben was assigned to complete further research / All team members to work on and to email Jessica their slide shows for merging before Monday / Appendix 6 – Week 4 work assignment / Appendix 7 – Week 4 Trello board / Appendix 8 – Slide show discussion
Personal QA development
Evidence of own activities

# Appendix
## Appendix 1 – Discord creation

## Appendix 2 – Team meetings time discussed

## Appendix 3 – Spoken about what tasks are required to be completed

## Appendix 4 – Trello board

## Appendix 5 – Team work assignment

## Appendix 6 – Week 4 work assignment

## Appendix 7 – Week 4 Trello board

## Appendix 8 – Slide show discussion