CS2S567 Professional Practice and Employability:
Team Based Software Development Workshop

Portfolio

By
Jessica Fealy, 18024092

Team Number	2
Team Task	Create a PIM system
Own role(s) and tasks in Team	Role: / Week 1 – 5 Team Organiser / Documentation / Programmer / Tasks: / Writing team portfolio weeks 1 – 5 / Writing LESPI / Creating flowchart / Researching Tkiner and SQLite / Created basic prototype for phase 1

# Contents

Weeks 1 & 2	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Over the following weeks I acted as team leader, here are my personal logs for the weeks I was team leader. You can find the team portfolio using the link below or submitted with this portfolio. / Overall, I am very happy with how my team work and cooperated over the 5 weeks / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Team%20work/Team%20Portfoilo.odt	Created and annotated a GUI mock-up for how each component will work
Outcome of QA activities		Tried to create first simple interface with buttons and user input fields
Activities resulting from QA process		I created a discord channel for our team to talk and work together adding all members. / I began adding tasks we needed to complete. / I assigned members for the team work to do.
Personal QA development	Researched how to create a basic interface with limited usability. / Researched how to incorporate a database / CVS file with python / Learning each members abilities and how to assign them to work which will best suit their strengths
Evidence of own activities	Appendix 1 – GUI plan / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Jessica/GUI%20PLAN.tif / Appendix 3 – Trello board / Appendix 4 – Discord creation / Appendix 5 – Teamwork assignments

Weeks 3	Project Setup
Author: Jessica	Team	Own
Activities undertaken	I wrote this week team portfolio which can be found on the GitHub link found on Week 1, and which I have submitted with this portfolio	For the past 2 weeks I have written the LESPI and started on the quality assurance document. / I have also been working with myprogramminglab. / Ben and I had set up a time to meet to discuss the content required for the quality assurance document. / I have also been researching how to use SQLite with python
Outcome of QA activities		The LESPI has been written and the I have gained further understanding of python, TKinter and SQLite
Activities resulting from QA process		To further complete the quality assurance and to continue researching Tkinter and SQLite
Personal QA development	Written LESPI talking specifically talking about the computer misuse act and GDRP with Ufix policies on these. / Researched how to create tables and attributes using SQLite and python
Evidence of own activities	LESPI Document – GitHub link / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Jessica/user%20gui.odt / Appendix 14 - LESPI

Weeks 4	Project Setup
Author: Jessica	Team	Own
Activities undertaken	I wrote this week team portfolio which can be found on the GitHub link found on Week 1	Assigned team members to work on. / Continued work on myprogramminglab to chapter 4.5
Outcome of QA activities		Trello board has been updated
Activities resulting from QA process		To continue work on myprogramminglab / To work with Komal in doing the flowchart / Finish my slides for seminar
Personal QA development	Speaking to the team members to help detail the work they have been assigned over the past 4 weeks and what they can talk about and evidence they can show for their work on the seminar
Evidence of own activities	Appendix 6 – Week 4 work assignment / Appendix 7 – Week 4 Trello board / Appendix 8 – Slide show discussion / Appendix 9 – Week 4 programminglab

Weeks 5	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Ben work from this week his team portfolio can be found using the same link found on week 1, and which I have submitted with this portfolio	As my last week being team leader, I assigned people to do their slides for the seminars and chased them up to ensure they were done in a timely manner. Once all slides are completed, I got Ben to add animations and transitions to the slides. / I done the functionality flowchart, SQLite research, and LESPI slides. Fully voiced over and images
Outcome of QA activities		Team members began and completed their slides and as a team we watched through the slides to find any issues
Activities resulting from QA process		Seminar slides were completed
Personal QA development	Recording and editing audio for powerpoint presentations / Learning how to keep all team members to a schedule and chasing team members up for their slides to be completed / Reviewing slides with team members to discuss depth they have gone into and way they could improve the slides before submission
Evidence of own activities	Appendix 10 - SQLite Research and SQLite creation / Appendix 11 – My slides

Weeks 6 & 7	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Ben work from this week his team portfolio can be found using the same link found on week 1	Throughout this week I had reviewed and submitted our teams comments for the feedback of the teams who had submitted their work. I also continued research on how to develop forms using tkinker. / And to continue work on myprogrammingklabs
Outcome of QA activities		Teams who had submitted their work in this period had their work reviewed and commented upon. / Progress has been made with understanding, namely on how different buttons and text boxes interact
Activities resulting from QA process		Further research on how grids can be used to effectively used to make the forms look more appealing / Team leader ben has asked me to begin work on the prototype
Personal QA development	Continued work onto myprogamming labs, many of the first chapters have been completed / Learnt how to use Grid with Tkinter along with other functionality of Tkinter
Evidence of own activities	Appendix 12 – Research

Weeks 8	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Ben work from this week his team portfolio can be found using the same link found on week 1	Began working on the prototype for the project. Have completed a rudimentary log in screen, without any data being pulled from the databases. / All buttons, list boxes, and text box has been created with their function calls which haven’t been completed. / No data is yet being pulled from the databases
Outcome of QA activities		Need team assistance to create and pull data from database. / Need to continue work on the appearance of the data form / Need to create functionality of for the buttons
Activities resulting from QA process		After speaking to team leader Ben about issues I was facing he agreed too look at the prototype and see how he can change the appearance. / He has asked me to focus on the login screen and encryption of passwords and hell focus on the appearance.
Personal QA development	Created the first prototype for the solution / Spoken to team leader about issues facing, and he has given other things to look at while he looks at the problem / I have completed the login page for the prototype with a hardcode username and password for now – this will be changed to a database call
Evidence of own activities	Appendix 13 – First prototype / Appendix 14 – Speaking to Ben

# Personal QA/ISSUE TRACKING Activity Overview Log

Issue	Week / date	Activities undertaken	Outcome of QA Activities	Activities resulting from QA Process	Personal QA development
1	1	Created discord for all team members to use to communicate / Appendix 2	All team members added to the channel	Assigned work for all team members to attempt before next meeting	N/A
2	1	During the first week we discussed and summarised what we believe we had to be doing to create the PIM / Appendix 3	We had a path where to go with the project	Team members were assigned various tasks based on their skill set	N/A
3	1	Updated Trello board with base tasks that we had thought about that we needed to complete / Appendix 4	All members were assigned a task on the trello board to work on	In the next meeting we will talk about what each team member was able to complete from their assigned tasks	N/A
4	1	Created mock up of how the GUI is intended to look, this is to help guidance in writing the quality assurance doc / Appendix 1	Mock up designed where other team mate (Ben) done a visual studio mock up to make sure the design looked how we wanted and was practical	Created a pending process to created the quality assurance document	In the future I would want to do further research into tkinter before attempting to make a mock up to ensure what is practical
5	2	Began work on myprogamminglab	I have got to answered all questions to chapter 3 on myprogramminglab	Allotting time to do further work on myprogramminglab	N/A
6	3	Researched LESPI principles and what items are required to be included on this	Had an idea and list of ideas that need to be written in the LESPI	To write a first draft LESPI for PIM	Doing this task I learnt the features and laws required to be written in an LESPI
7	3	Wrote the LESPI and email to Shaily to get clarity on if it is down the right lines / Appendix 15	Confirmation from Shaily that LESPI looks good, but to explicity mention Computer misuse Act	To write the final draft of the LESPI	To delete this task to more than 1 team member ( myself) to ensure that more people have input on this
8	4	Updated Trello board to reflect what has been currently done / Appendix 7	All tasks completed has been updated on the Trello board	To continue with the project and regularly updating the trello board	To remember to update the trello board with a more regular occurrence
9	4	Discusses with teams members of what each should include on there powerpoint slides / Appendix 8	Each team member has written down what each of them are expected to created for the powerpoint	Teams members are to go and complete their slides	To have this conversation with team members at an earlier time
10	4	Continued work on myprogramminglab / Appendix 9	Completed up to chapter 4	To focus on other tasks for this project and other commitments and do myprogramminglab when there is time	N/A
11	5	Researched SQLite, namely how to create tables and entities. And using Python and SQlite created a basic database / Appendix 10	Can create a very basic database using Python and SQLite	Need to further research how to pull data from a CVS file and add this data to a SQLite database. Need to speak to team members to further help with this	Research how to pull data from a CVS file into a SQLite database
12	5	Begin work on creating my slides for the seminar	Have a rough layout on what I want to talk about	To compete the final look and to voice over my slides	N/A
13	5	Creating slides for the powerpoint, audio, text and pictures / Appendix 11	My slides with recording have been completed and uploaded to github	Needing to chase up team members to ensure their slides are completed in time	To not read from a script while recording audio for these slides and speak more naturally
14	6	Going though all work which has been submitted by other teams and submitted feedback	All team should’ve received their feedback from us	As a team we have discussed things we have learned from other teams slides and how we can improve ours in the future	Learnt how other teams have created and formatted their slides and have taken ideas. Also learnt what other teams are creating
15	7	Researching how to use form functionality and implementations / Appendix 12	Learnt how to place buttons and use button clicks to open new forms and pass data between forms. Learnt how text boxes work and how to send text to different forms	Implement these objects onto the prototype	Learnt how to use different tkinter elements and feel more comfortable implementing this into a prototype
16	8	Begin work on prototype, namely the login screen / Appendix 13	Created the login screen with a hard coded username and password and a very basic main form	Tested the login form to make sure it works as planned. Next phase need to allow database calls to ensure only correct users can access the system. Not very happy with how the screen looks	Happy with the login screen, and satisfied with the current functionality. / Need to learn a better way to the grid system.
17	8	Finding issues using grids and ensure they look presentable / Appendix 14	Needing to speak to team members to figure out better methods to make this work.	After speaking to Ben, he suggested to use positional placement over grids and has taken over changing the appearance of the form	Learnt about positional placement rather than using grid placements for objects

# Appendix
## Appendix 1 – GUI Plan

## Appendix 2 – Discord creation

## Appendix 2 – Team meetings time discussed

## Appendix 3 – Spoken about what tasks are required to be completed

## Appendix 4 – Trello board

## Appendix 5 – Team work assignment

## Appendix 6 – Week 4 work assignment

## Appendix 7 – Week 4 Trello board

## Appendix 8 – Slide show discussion

## Appendix 9 – Week 4 programminglab

## Appendix 10 – SQLite Research and SQLite creation

## Appendix 11 – My slides

## Appendix 12 – TKinter research

## Appendix 13 – Form Creation

## Appendix 14 – Speaking to Ben

## Appendix 15 – LESPI