CS2S567 Professional Practice and Employability:
Team Based Software Development Workshop

Team Portfolio

By
Jessica Fealy – Weeks 1 - 4
Ben Harrison – Weeks 5 - 8

Team GitHub Link :
https://github.com/BenB33/ProfessionalismTeam2

Team Number	2
Team Task	Create a PIM system: / Research TKinter / Research SQLite / Research and write a LESPI / Research and write a QA Document / Create flowcharts / Create a prototype
Team Members	Jessica Fealy / Ben Harrison / Komal / Harry / Ed

# Contents

Weeks 1 & 2	Project Setup
Author: Jessica / 18024092	Team	Own
Activities undertaken	Discussions about how the user interface should look and who should have access to the system / During the first week I was assigned with being team leader for the first 4 weeks of the project. During these weeks I assigned work to the other team members. / As a team we also discussed setting up Trello, GitHub and Discord to use for team management and communications / Discussed a time where all team members can meet weekly	Personal actitvies from these weeks can be found on my personal portfolio, which has been submitted along with this document or can be found on our teams github
Outcome of QA activities	While discussing the requirements of the GUI, we noticed a lack of knowledge in python that required further research / Every Monday at 1pm all team members meet on Discord to discuss their progress
Activities resulting from QA process	Ben created a Trello and Github adding all members to the respective platforms. / We all had a weekly plan meeting: / Appendix 1 - Discord creation / Appendix 2 – Team Meeting / Appendix 3 – Teamwork assignments / Appendix 4 – Trello board
Personal QA development
Evidence of own activities

Weeks 3	Project Setup
Author: Jessica / 18024092	Team	Own
Activities undertaken	Members of the team researched implementation of TKinter and SQLite. The LESPI has been written in full and progress has been made on the Quality Assurance Documents / Ben has been trying ways to build forms and features of these forms. / Ed has been researched various methods used in TKinter, and how to make menus / Komal has been watching videos on how to use SQLite and how to implement with a GUI / Harry has been looking at flowcharts waiting for the quality assurance, he has also been researching	Personal actitvies from this week can be found on my personal portfolio, which has been submitted along with this document or can be found on our teams github
Outcome of QA activities	Many team members are gaining a more fundamental understanding how to use python and Tkinter. / LESPI has been sent to Shaily for review, with receiving her comments to mention the Computer Misuse Act explicitly.
Activities resulting from QA process	For all to continue working on myprogramminglab and to continue with research / LESPI will be amended to fit the comments from Shaily / Appendix 5 – work assigned / Appendix 6 – Comments from Shaily
Personal QA development
Evidence of own activities

Weeks 4	Project Setup
Author: Jessica / 18024092	Team	Own
Activities undertaken	Week meeting commenced 2pm 9th Nov. Ben was absent due to personal reasons which he informed us of before the meeting. During the week each member has been doing their assigned work from the previous meeting, and each was assigned different work to complete for the following week. Ben was also assigned to be the new team leader from the 16rd Nov. Harry has written the first draft of the quality assurance document	Personal actitvies from this week can be found on my personal portfolio, which has been submitted along with this document or can be found on our teams github
Outcome of QA activities	All team member have more understanding of what is expected for the slide shows and how far along the process each member is / Trello board updated
Activities resulting from QA process	Ed and Harry were assigned to complete the Database and design sections of the QA doc. / Jessica and Komal were assigned to work together to complete the flowchart / Ben was assigned to complete further research / All team members to work on and to email Jessica their slide shows for merging before Monday / Appendix 7 – Week 4 work assignment / Appendix 8 – Week 4 Trello board / Appendix 9 – Slide show discussion
Personal QA development
Evidence of own activities

Weeks 5&6	Project Setup
Author: Ben Harrison	Team	Own
Activities undertaken	During week 5, the team finished up our seminar slides and our final seminar slideshow was sent off to Shaily. During week 6, the team dedicated time for further research into Tkinter and Python ready to start the prototype PIM System.	During week 5, me and Jess put together everyone’s seminar slides into one big slideshow, ensuring they stick to the same theme. During the week 6 meeting, I instructed the team to dedicate time into researching specific Tkinter and Python techniques. During week 6, I researched Tkinter forms and how to lay out a form using a coordinate system instead of using a grid or packing.
Outcome of QA activities	Our team met the deadline set for the seminar slideshow and sent it off in time. We broadened our knowledge in Tkinter and Python, specifically techniques that would help us with the prototype	I emailed the final seminar slideshow to Shaily, ensuring it was sent on time. I learnt more about Tkinter forms and how to use a coordinate system when laying out a GUI.
Issues Experienced and how they were overcome	No issues were experienced as a team.	Everyone’s slides used a different theme, so once the slides were sent over, me and Jess spent time making sure all of the themes matched our main seminar theme.
Personal QA development	I gained team working experience when gathering everyone’s work, combining them together, and sending them off within a deadline. / My knowledge of Tkinter forms was broadened, specifically towards laying out widgets on a form. I learned how to use a coordinate system, instead of packing or using a grid system like I previously did.
Evidence of own activities	Evidence in the appendix

Weeks 7&8	Project Setup
Author: Ben Harrison	Team	Own
Activities undertaken	We spent the last 2 weeks before breaking up for Christmas break brainstorming ideas for a prototype for our program. Alongside the prototype discussions, we also worked on our own individual MyProgrammingLab progress and research that we would find useful when creating our program.	I worked on the employee data side of the portfolio while Jess focused on the login system. I completed some of my MyProgrammingLab activities and researched different ways to lay out our program using Tkinter.
Outcome of QA activities	We had more knowledge on what our program will look like and how we’re going to achieve it. / Our python knowledge is improving the more research we are conducting.	I used the research from week 6 and used a coordinate system to lay out the buttons and other widgets in our PIM Prototype.
Issues Experienced and how they were overcome	No issues were experienced as a team	When starting off the program, I found it hard to determine where to place buttons etc on the prototype, but with practise, and using the mock-up, I ended up finishing the prototype widget layout.
Personal QA development	When implementing functionality to prototype, I learned how to add functions to button click actions, and also how to interact with list boxes and text boxes. My time as team leader has given me experience in leading a team and allocating tasks evenly between members of the team. I feel like we worked well while I was team leader and we progressed well.
Evidence of own activities	Evidence in the appendix

# Appendix
Appendix 1 – Discord Creation
Appendix 2 – Team meetings time discussed
Appendix 3 – Spoken about what tasks are required to be completed
Appendix 4 – Trello board
Appendix 5- Team work assignment
Appendix 6 – Comments from Shaily
Appendix 7 – Week 4 work assignment
Assignment 8 – Week 4 Trello board
Appendix 9 – Slide Show discussion
Week 5	Sending finished seminar slides to Shaily
Week 6	Organising a team meeting to discuss our tasks for the week / Research into Tkinter form layout using coordinates
Week 7	Letting the team know to continue with research
Week 8	Prototype layout and functionality (Add employee, delete employee, and clear employee buttons)