CS2S567 Professional Practice and Employability:
Team Based Software Development Workshop

Portfolio

By
Jessica Fealy, 18024092

Team Number	2
Team Task	Create a PIM system
Own role(s) and tasks in Team	Role: / Week 1 – 5 Team Organiser / Documentation / Programmer / Tasks: / Writing team portfolio weeks 1 – 5 / Writing LESPI / Creating flowchart / Researching Tkiner and SQLite

# Table of Contents

Weeks 1 & 2	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Discussions about how the user interface should look and who should have access to the system / During the first week I was assigned with being team leader for the first 4 weeks of the project. During these weeks I assigned work to the other team members. / As a team we also discussed setting up Trello, GitHub and Discord to use for team management and communications / Discussed a time where all team members can meet weekly	Created and annotated a GUI mock-up for how each component will work
Outcome of QA activities	While discussing the requirements of the GUI, we noticed a lack of knowledge in python that required further research / Every Monday at 1pm all team members meet on Discord to discuss their progress	Tried to create first simple interface with buttons and user input fields
Activities resulting from QA process	Ben created a Trello and Github adding all members to the respective platforms. / We all had a weekly plan meeting: / Appendix 2 – Team Meeting	I created a discord channel for our team to talk and work together adding all members. / I began adding tasks we needed to complete. / I assigned members for the team work to do.
Personal QA development	Researched how to create a basic interface with limited usability. / Researched how to incorporate a database / CVS file with python / Learning each members abilities and how to assign them to work which will best suit their strengths
Evidence of own activities	Appendix 1 – GUI plan / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Jessica/GUI%20PLAN.tif / Appendix 3 – Trello board / Appendix 4 – Discord creation / Appendix 5 – Teamwork assignments

Weeks 3	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Members of the team researched implementation of TKinter and SQLite. The LESPI has been written in full and progress has been made on the Quality Assurance Documents / Ben has been trying ways to build forms and features of these forms. / Ed has been researched various methods used in TKinter, and how to make menus / Komal has been watching videos on how to use SQLite and how to implement with a GUI / Harry has been looking at flowcharts waiting for the quality assurance, he has also been researching	For the past 2 weeks I have written the LESPI and started on the quality assurance document. / I have also been working with myprogramminglab. / Ben and I had set up a time to meet to discuss the content required for the quality assurance document. / I have also been researching how to use SQLite with python
Outcome of QA activities	Many team members are gaining a more fundermental understanding how to use python and Tkinter.	The LESPI has been written and the I have gained further understanding of python, TKinter and SQLite
Activities resulting from QA process		To further complete the quality assurance and to continue researching Tkinter and SQLite
Personal QA development	Written LESPI talking specifically talking about the computer misuse act and GDRP with Ufix policies on these. / Researched how to create tables and attributes using SQLite and python
Evidence of own activities	LESPI Document – GitHub link / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Jessica/user%20gui.odt / For all to continue working on myprogramminglab and to continue with research

# Personal QA/ISSUE TRACKING Activity Overview Log

Issue	Week / date	Activities undertaken	Outcome of QA Activities	Activities resulting from QA Process	Personal QA development
1	1	Created discord for all team members to use to communicate	All team members added to the channel	Assigned work for all team members to attempt before next meeting	N/A
2	1	During the first week we discussed and summarised what we believe we had to be doing to create the PIM	We had a path where to go with the project	Team members were assigned various tasks based on their skill set
3	1	Updated Trello board with base tasks that we had thought about that we needed to complete	All members were assigned a task on the trello board to work on	In the next meeting we will talk about what each team member was able to complete from their assigned tasks
4	1	Created mock up of how the GUI is intended to look, this is to help guidance in writing the quality assurance doc	Mock up designed where other team mate (Ben) done a visual studio mock up to make sure the design looked how we wanted and was practical	Created a pending process to created the quality assurance document	N/A
5	2	Created basic form using python and tkinter			From doing this basic task I learnt some areas of python and tkinter which im not familiar and allowed me to do further research
6	2	Began work on myprogamminglab	I have got to answered all questions to chapter 3 on myprogramminglab	Alloting time to do further work on myprogramminglab	N/A
7	3	Researched LESPI principles and what items are required to be included on this	Had an idea and list of ideas that need to be written in the LESPI	To write a first draft LESPI for PIM	Doing this task I learnt the features and laws required to be written in an LESPI
8	3	Wrote the LESPI and email to Shaily to get clarity on if it is down the right lines	Confirmation from Shaily that LESPI looks good, but to explicity mention Computer misuse Act	To write the final draft of the LESPI	N/A
9	4	Begin work on creating my slides for the seminar	Have a rough layout on what I want to talk about	To compete the final look and to voice over my slides	N/A

# Appendix
## 1 – GUI Plan

2 – Discord creation

2 – Team meetings time discussed

3 – Spoken about what tasks are required to be completed

4 – Trello board

5 – Team work assignment