CS2S567 Professional Practice and Employability:
Team Based Software Development Workshop

Portfolio

By
Jessica Fealy, 18024092

Team Number	2
Team Task	Create a PIM system
Own role(s) and tasks in Team	Role: / Week 1 – 5 Team Organiser / Documentation / Programmer / Tasks: / Writing team portfolio weeks 1 – 5 / Writing LESPI / Writing Quality Documentation / Researching Tkiner and SQLite

# Week 1 – 2

Weeks 1 & 2	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Discussions about how the user interface should look and who should have access to the system	Created and annotated a GUI mock-up for how each component will work
Outcome of QA activities	While discussing the requirements of the GUI, we noticed a lack of knowledge in python that required further research	Tried to create first simple interface with buttons and user input fields
Activities resulting from QA process		N/A / First week
Personal QA development	Researched how to create a basic interface with limited usability. / Researched how to incorporate a database / CVS file with python
Evidence of own activities	N/A / First week / Appendix 1 – GUI plan / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Jessica/GUI%20PLAN.tif

# Weeks 3

Weeks 3	Project Setup
Author: Jessica	Team	Own
Activities undertaken	Members of the team researched implementation of TKinter and SQLite. The LESPI has been written in full and progress has been made on the Quality Assurance Documents / Ben has been trying ways to build forms and features of these forms. / Ed has been researched various methods used in TKinter, and how to make menus / Komal has been watching videos on how to use SQLite and how to implement with a GUI / Harry has been looking at flowcharts waiting for the quality assurance, he has also been researching	For the past 2 weeks I have written the LESPI and started on the quality assurance document. / I have also been working with myprogramminglab. / Ben and I had set up a time to meet to discuss the content required for the quality assurance document. / I have also been researching how to use SQLite with python
Outcome of QA activities	Many team members are gaining a more fundermental understanding how to use python and Tkinter.	The LESPI has been written and the I have gained further understanding of python, TKinter and SQLite
Activities resulting from QA process		To further complete the quality assurance and to continue researching Tkinter and SQLite
Personal QA development	Written LESPI talking specifically talking about the computer misuse act and GDRP with Ufix policies on these. / Researched how to create tables and attributes using SQLite and python
Evidence of own activities	LESPI Document – GitHub link / https://github.com/BenB33/ProfessionalismTeam2/blob/main/Jessica/user%20gui.odt / For all to continue working on myprogramminglab and to continue with research

# Appendix
## 1 – GUI Plan